<Group 05> – <Coding Discussion>

**80 MINUTES OF MEETING**

**<05-01-2023>**

**Agenda**

* Started Coding, worked on creating structures.
* Completed LLD document.
* Learnt concepts of client and server modules.

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| **Design** | 1. Kappa Latha 2. Chandana Gayathri | **05-01-2023** |
| **Coding** | 1. Sian Gijo 2. Manisha L | **15-01-2023** |
| **Documentation** | 1. Anusha Nallam 2. Karishma Shaik | **10-01-2023** |
| **Sprint Demo** | 1. Manisha L 2. Sian Gijo | **16-01-2023** |